Janaye Jackson

Lehr

CIS-17B

04/29/2024

**04/29/2024 Progress Report**

**Time Spent:**

Shopping Cart V1 – 30 minutes

Shopping Cart V2 – 1 hour

Shopping Cart V3 – 1 hour 15 minutes

Shopping Cart V4 – 45 minutes

Shopping Cart V5 – 12 hours

Shopping Cart V6 – 7 hours

**Accomplished Task:**

Lines do not include comments

Shopping Cart V1:

Start Amount of Lines – 0, End Amount of Line – 37

CPP Files 2

Header Files

Started Outline for project

Shopping Cart V2:

Start Amount of Lines – 37, End Amount of Line – 172

CPP Files 2

Header Files 4

Started Implementing methods in Admin class, implemented constructor, and catalog

Shopping Cart V3:

Start Amount of Lines – 132, End Amount of Line – 168

Implented Add and Delete items from catalog, read in catalog, and menu functions

CPP Files 2

Header Files 4

Shopping Cart V4:

Start Amount of Lines – 168, End Amount of Line – 212

Finished User Class with exception of binary

CPP Files 2

Header Files 5

Shopping Cart V5:

Start Amount of Lines – 212, End Amount of Line – 349

Implented Binary write to file and readin to file, got stuck on this version, could not figure out at first

CPP Files 2

Header Files 5

Shopping Cart V6:

Start Amount of Lines – 349, End Amount of Line – 867

Implented User class and Login class, Finished shopping cart c++ version

CPP Files 4

Header Files 6

**Progress Schedule**

|  |  |
| --- | --- |
| Week | Task |
| Week 1 – April 7th | Start Outlines |
| Week 2 – April 14th | Implement Admins |
| Week 3 – April 21st | Implement User |
| Week 4 – April 28th | Start JS and php |
| Week 5 – May 5th | Finish JS and php |

Ideally – did not happen this way, working on js and php currently